Sprint 4 Stand-up Minutes

## Monday 25/04/2022

Update the kick-off document

## Tuesday 26/05/2022

Sprint Planning

Team Roles:

Team Coach: Manon

Tracker: Valentijn

On-side Customer: Deji + Valentijn

Developers: Noah, Deji + All

## Wednesday 27/05/2022

Kings Day

## Thursday 28/05/2022

Manon & Shirel

Started creating the ERP database: Locations, Drawings, Materials and Pallets together with Nick they discussed on how to proceed

Wrote down some questions for the lecturers for this part of the project regarding the depth of information that should be included and presented in this fake ERP system and plan on updating the ERP database accordingly.

Nick & Noah

Started researching how to implement core UI for the project layout,  
Discussed with Daan over some issues during the implementation of it, Daan recommended to use AdminTLE instead, so they started researching that option.

## Friday 29/05/2022

PPDE Workshop – Sprint planning/management workshop

PPD End of Year Review

## Monday 09/05/2022

?

## Tuesday 10/05/2022

Nick

Worked on researching AdminLTE for potential use in as the project’s foundation

Helped Shirel and Manon with ERP issues

Shirel & Manon

Worked on creating the ERP

Had issues with this so raised it with the teachers.

Received some feedback on new design ideas and implemented these changed into the design

Noah

Worked on ERP & AdminLTE research

Did personal assignments

Deji

Continued with working on the Production Check page, initial code is almost complete and pending review

Working on finalizing the functionality of the form and Javascript.

Had questions about the functionality vs the design of the page, main priority confirmed as the functionality. Design can be worked on once we are certain everything’s working as intended.

Today’s Tasks

Working on finishing the sprint board tasks

Plan for Demo & Retro with Daan

AOB

Current Team Tracker is unable to continue, Noah will step in as a replacement

Solidify the design plan for the Demo (see photos)

## Wednesday 11/05/2022

Shirel & Manon

Still working on the ERP, encountered new errors on a different section, but once solved there is 1 table left to create and build relationships to

Deji

Having issues/errors with naming conventions tor table columns due to the large amount of information required by the Production Check.

Advised to follow the format of the documents provided

If having any other issues, Nick is available to assist

Nick & Noah

Basic AdminLTE layout is ready, working on researching additional features that can be incorporated into the website as well as for future design updates

Today’s Tasks

Hourly Check-up and First Batch/Quality Check to be created

Plan trip to the site for Noah and Manon in the next sprint

Write down any questions for the client about the design, functionality, etc.

## Thursday 12/05/2022

Shirel & Manon

ERP is complete

ERD is updated to match

Code reviewed and pushed to main

Nick & Noah

AdminLTE implemented to show the project information, visuals updated

Code reviewed and pushed to main

Deji

Having issues with the Edit page for the Production Check pages

Looked through it with Nick, some progress but needs some more time to resolve

Got reply from Robert regarding the site visit. Wednesday at 1pm confirmed.

Today’s Tasks

Demo Prep

Add the relevant view pages and confirm they are working and connected as intended before pushing to main.

Confirm ERP is connected to Order page - Shirel & Manon

Update any inactive/irrelevant links (enable/disable where appropriate) – Nick & Noah

Review Deji’s code and solve issues with the Edit pages

Confirm how to divide the personal assignment work related to the project

Fix documentation

## Friday 13/05/2022

Retrospective