Stand-up 16/06/22

Deji

Worked on the log pallets section

Updated the headings of the options

Added the “Pallets remaining” field to the page – adding logic to count how many remaining pallets vs what was produced

Removed the function which auto ends the order when total quantity has been produced

Having issues implementing the pop-up asking if they want to end the order or continue producing (when they reach/exceed the order quantity)

Completed the previous day’s task of styling the Production and Initial Check reports

Noah

Worked on making wireflows/wireframes for the truck driver views

Worked on driver functionality plans (labels, status changes, etc.)

Went to get feedback and had to restart designs for happy/unhappy paths

Nick

Worked on routing the views for the Driver page, having issues with the accessibility as additional parameters need to be passed.

Updated the wiki with all sprint notes to date

Received a reply from Robert re the site visit and product/material documents

**TO DO**

Update Location section to have the option to pick from specific locations instead of manually typing it

Manon

Added the “High Priority” tags to error notes and can filter notes by errors, but keeping pending Error notes at the top of the page

Added “Restart Reason” functionality, where they must note the reason for when an order restarts

Shirel

Order status automatically change when all Admin checks and requirements are completed

Made the Pallet Materials migration, which links to the order and materials for creating the order.

Started working on the 2-step form for editing an order