Stand up 6/4/22

Nick - finish elicitation result, HTML has a basic layout, and assessment, gave feedback to introduction (last 24 hours)

Next 24 hours: requirements and CRUD work and validation, add a paragraph to business process

Risk: adding the document analysis

Shirel – Requirements, prototype update, gave feedback to introduction

Next 24 hours: update user stories, finish requirements, small changes to prototype, CRUD

Risk: time management and exhaustion

Deji – done with the elicitation results, truck driver prototype, reviewed the new documents from Robert (questionnaire)

Next 24 hours: Requirements, CRUD, validation

Valentijn –

Next 24 hours Confirm with Robert the demo meeting tomorrow, question to send to the client (update the list)

Introduction,

Ask:

About the way I joined similar user stories but with different views and reasons

About if we want the administration to see the first batch check per order as well - NO

About the view of the notes (errors) – Administration sees the report of all the notes from all machines the rest of them besides truck drivers see the notes just from a specific machine (both the notes button and the report of notes will lead to the same view)

Add the possibility to add notes for production line + head operator

Move the buttons of pause start to the side navigation

Fix in prototype:

The side menu for the administration view

The stop start buttons location

Option to switch production line (so to administration as well)

Add a button for production worker to be able to add the number of pallets completed so that I can keep record of all the pallets produced per production line per day divided by type

For adding a note to an order, when the user clicks on the “Add Note” button on the main page, then a pop up appears where the user can select a pre-filled filled response or add a new message to the note. When they press submit the note will be saved and linked to that order.

Administration clicks role change -> production line pick

The rest of the workers click the role change -> a drop down menu appears with all the options for that production line and an option to switch production line which then loads the pick page