Sprint 5 Stand-up Minutes

## Monday 16/05/2022

Sprint Planning

Team Roles:

Team Coach: Manon

Tracker: Noah

On-side Customer: Nick & Shirel

Developers: Deji + All

Sprint goals

1) Finish the production worker elements (views, interactions, details for future reports functionality)

2) Fix the current laravel/ui dependency issue

3) Fix documentation folder

Absence

Manon – Illness

Deji – Slept in

## 

## Tuesday 17/05/2022

Noah

Progressed on Dev Ops Assignment #2 issues and should be uploaded for grading today

Working on the Laravel/ui issue with Nick today

Manon & Shirel

Completed the ERD/ERP documentation tasks

Waiting on Nick & Noah to finish their tasks before they can proceed so focusing on personal assignments for the morning

Deji (late info submission)

Worked on IT Personality document

Did not start personal work yet but will focus on them in between tasks

Working on the Initial Check page today but might need to push the completing day out a bit.

Nick

Added sprint planning to Github with Shirel

Working on the Laravel/ui issue with Noah

AOB

When needing to make new tasks on Github, raise it with the team first so everyone knows what it relates to and agrees on what’s to be done with that task (i.e., no random creation of tasks with confusing names/descriptions)

## 

Absence

Manon – Illness

Deji – Slept in

## Wednesday 18/05/2022

Nick & Noah

Worked on Laravel/ui issue

Checked 2 different possible solutions

1. Using the Auth Dependencies
2. Containing it in a sharable vagrant file

1 is a lateral fix, still need to update dependencies on devices when installing it

2 caused migration issues which need to be checked (vagrant rlated)

Plan to discuss with team how we should approach resolving the issue

Shirel & Manon

ERP/ERD updates due to recent minor changes

Focused on future task preparations and personal assignments

Tested Vagrant files on Manon’s laptop

Deji (late info submission)

Worked on Initial Check CRUD

Basic layout is done, needs styling later

Fixing naming issues with the table attributes, which are causing issues populating data

Today’s Tasks

Nick & Noah to do one last check for possible Laravel/ui solution and test on Shirel’s laptop to confirm.

Nick & Shirel work on the Order Crud pages

Noah & Manon (If available) to work on 404 pages

Deji to finish Initial Check pages today

Absence

Manon – Illness

Deji – Headaches

## Thursday 19/05/2022

Manon

Was unable to work the previous day due to illness

Will link up with Noah to complete current tasks

Noah

Made 404- and 500-page routing

Worked on implementing Vagrant using Homestead to the project, separate to Laravel/ui issues

Worked on personal project

Nick & Shirel

Started on views and routes for the orders/home page

Worked on implementing vagrant/homestead to the project with Noah

Today’s Tasks

Complete the 404 and 500 error pages today

Absence

Shirel – Illness

Deji – Slept in

## 

## Friday 20/05/2022

Personal assignment work

## Monday 23/05/2022

Nick & Shirel

Solved a way to start an order from the main page and update the navigation to open for that specific order

Noah & Manon

Created the 404 and 500 pages, and fixed routing to these pages

Deji

Basic layout for Initial Check pages done

Worked on the stop/pause buttons but had issues with the stop button routing

Plan to link in with Nick and Shirel since their task solves this issue

Today’s Tasks

Create Drawings page, to view pallet drawings and see details

Finish implanting the start/stop/pause button functionality to the app

Create functionality to log number of pallets already created to an order.

Combine Deji’s buttons task with Nick & Shirel’s task so the code and layout/design are consistent across the whole app

Merge and add Buttons code to main once completed and reviewed

## Tuesday 24/05/2022

Shirel

Updated the logins to account for the Admin and Production roles,

Each role gets a specific view when logging in

Fixed navigation to the Check pages

Logins will direct to the active order’s details page, or to the list of all orders if none is currently active

Shirel & Nick

Updated the status changing effects on buttons and navigation

Fixed navigation changes

Stop/Start/Pause buttons working as intended now

Arranged it that completed orders cannot be restarted by production line employees

Deji

Pushed initial check branch to github

Once reviewed should be ready to update and merge to main, so it can use the updated navigation code

Noah

Drawings page created and ready to merge once reviewed

Looked at fixing navigation issues

Manon

Notes Crud is set up, some minor issues with the Edit page

Needs some extra styling to make it consistent with the app’s style

Today’s tasks

Fix the Admin Crud

Integrate the Production and Initial Check pages to the up-to-date code (Not main branch)

AOB

Things to consider for next sprint

Look at changing the sidebar and menu items to a Laravel Component, using “sections”

Look at adding Modals to the project.

## Wednesday 25/05/2022

Overall

Prepping the files for the demo on Wednesday

Nick & Shirel

Fixed the overall view styling for the order details and role sections

Implemented an updated display for login/registration page and role definition in the main view

Shirel

Working on the Administration CRUD on the app (Create form)

Noah

Worked with Deji to fix the production check navigation bar routing

Deji

<Absent>

AOB

Robert cancelled the demo due to work conflicts, but the team will still show it to Frans

We can show the current version to Robert on the site visit next sprint, and plan a new date for the next sprint with Robert

Noah will test and merge the production check and initial check branches with the new routing

Nick has a laptop once again so can help contribute to coding directly

Nick will transcribe the previous Stand-up minutes to a digital document which can be stored and shared online

## Thursday 26/05/2022

Ascension Day

## Friday 27/05/2022

Day after Ascension Day