Stand-up 20/06/22

Den Doelder Plan

Who’s going, what to show

ERD design update

User Stories

Presentation

Nick

Did work on Truck Drivers Routing

Helped Shirel and Manon with Modals

Build Truck Driver logic with Noah

Today – Site visit

Manon

Worked on Notes implementation

Implemented Modals

Updated Business Process Model based off Stephan’s feedback

Today – finish notes

Fix Issues with pausing for break/end of shift & restarting

Noah

Made Truck Driver Show page

Notes Controller updates for the Truck Driver integration

Made a new method for passing order to the sidebar

Worked on Truck Driver routing & logic with Nick

Shirel

Practically finished all assigned tasks

2 level form ready

Modal created for Cancel/Start Order & Changing Machines

Added logic for Orders being seen by production when Truck Drivers start orders

Helped Manon and Nick with personal stuff

Fixed the editQuantity page issue with help from Nick

Today – meeting with Daan for the CSV integration

Project Assessment work

Deji

Log pallets now show quantity to be produced and updates when new pallets are logged

Save Button changes to Stop button now, needs to be changed to having both Save and Stop button as well as be able to log over the quantity to be produced

Reports

Originally Deji was working on them and now Noah is working on them

AOB

Setting up the new ERD

PHPMyAdmin can generate tables and links, but doesn’t show the One to Many, etc, relationship links

Presentation at Den Doelder

Do we want to delay the presentation for a week so we can go to the company and do a presentation there – Team in agreement, waiting on the other team